2018 City of Hermitage Projects:

2018 Neighborhood Investment Program-The City of Hermitage will continue work on Phase 5 of Block 5 Neighborhood Investment Program in early May and will be completed by late summer.  Phase 5 includes Lyle Drive from Parkview Blvd to Highland Road.

The work scheduled to be included consists of storm water improvements, removal of existing pavement, repairs to roadway base where necessary and the repaving of the street.

J & T Paving, Inc. from Greenville, PA has been awarded the project and has begun work.  Contractor has begun replacing storm sewers and the culvert crossing Lyle Drive at Baker Run.  This culvert replacement has been completed and Lyle Drive will be open on June 15.  Project cost is estimated at $525,000.00.

2018 Capital Paving Project-The City of Hermitage plans to pave Bonny Lane, Knapp Ave and Baker Ave starting at State Street and going 325’ to the south this May.  The work scheduled to be included in the Capital Paving Project consist of removal of existing pavement, repairs to roadway base where necessary and repaving of the streets.  Project is scheduled to begin in mid-June and be completed in early July.  Project estimate is $300,000.00.

Valley View Road Project-The City of Hermitage plans to replace a culvert north of Keel Ridge Road and removal of existing pavement, repairs to roadway base where necessary and the repaving of the street.  A detour will be required when replacing the culvert.  This detour utilizes Robertson Road, Lamor Road and N. Keel Ridge Road.

A Folino Construction from Oakmont, PA has been awarded the project and is expected to begin work in mid June and completed by late summer. Project cost is $247,180.00.

Freedland Road Project- The work scheduled to be included consists of storm water improvements, removal of existing pavement, repairs to roadway base where necessary and the repaving of the street.  Construction is expected to begin later this summer.  Project is estimated at $775,000.00.

PA DOT and County Projects:

State Street Project (PA DOT)-This project will include road reconstruction on nearly two miles of East State Street in the City of Sharon and the City of Hermitage, Mercer County.

The project includes milling and paving 1.92 miles of East State Street Road from the intersection with Route 18 to the intersection with Route 518 (Stambaugh Avenue/Euclid Avenue) in the City of Sharon. Work will also include traffic signal, curb ramp, lane configuration between Buhl Farm Drive and the Hermitage City Line and drainage upgrades.

Replacement of a bridge on East State Street is also include in the project but has been delayed until 2019. The existing 15-foot-long bridge will be replaced with a with a reinforced-concrete box culvert.  Project is currently under construction.

Sample Road Bridge Project (Mercer County) –Mercer County plans to replace an existing bridge on Sample Road starting mid June and to be completed by August 2018.  SET, Inc. of Lowellville, Ohio has been awarded this project. A detour uses Christy Road, Morefield Road and south Keel Ridge Road during this project.